|  |  |  |
| --- | --- | --- |
| 1. Team creation and initial documentation | | |
| 1.1. Project and domain description | 1h:30 min | 27.3.2020 |
| 1.2. Technology and equipment used | 30 min | 27.3.2020 |
| 1. Project documentation | | |
| 2.1. Timetable | 3h:30min | 28.4.2020 |
| 2.2. Estimation of budget | 1h | 30.4.2020 |
| 2.3. Official offer | 1h | 31.4.2020 |
| 1. Database general | | |
| 3.1. ER model | 3h | 28.4.2020 |
| 3.2. Describing ER model | 2h | 30.4.2020 |
| 3.2. MySQL implementation (tables and triggers) | 3h:30min | 1.5.2020 |
| 3.3. Connecting MySQL with C# | 5h | 4.5.2020 |
| 1. Design | | |
| 4.1. Making a rough sketch | 2h | 26.4.2020 |
| 4.2. Making design usable | 3h | 30.4.2020 |
| 1. Technical documentation |  |  |
| 5.1. UML |  |  |
| 5.2. xxxx |  |  |
| 5.3. xxxx |  |  |
| 1. Programming the solution | | |
| 6.1. User login/registration | 6h | 5.5.2020 |
| 6.2. User profile changes | 4h | 7.5.2020 |
| 6.3. Adding the new instances of ingredients/changing their properties | 8h | 7.5.2020 |
| 6.4. Pizza ordering (each ingredient and adding more than 1 pizza) | 10h | 8.5.2020. |
| 6.5. Creation of statistics | 8h | 12.5.2020 |
| 6.6. Time till arrival | 10h | 14.5.2020 |
| 6.7. Making a form for ingredient action | 8h | 15.5.2020 |
| 6.8. Connecting elements with social networks | 2h | 15.5.2020 |
| 6.9. F1 opens help | 6h | 15.5.2020 |
| 1. Debugging and testing | | |
| 7.1. Debugging and testing | 6h | 21.5.2020. |
| 1. Team meetings | | |
| 8.1. 1st team meeting | 1h | 28.3.2020 |
| 8.3. 2nd team meeting | 1h | 27.4.2020 |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |